Moonlight Warehouse Inventory Management System

Project Budget

| Project Name | Moonlight Warehouse Inventory Management System | Prepared By | MEL15-Avengers |
| --- | --- | --- | --- |
| Course | Capstone | Date | 01/04/2026 |

1. Budget Objective

This budget template as of now is capstone project but it is designed to present a realistic and professional financial plan for the Moonlight Warehouse Inventory Management System. It covers the full project lifecycle, including planning, design, development, testing, deployment, training, maintenance, and contingency. Replace all bracketed fields with project-specific values.

2. Budget Assumptions

• Project duration: 3 months

• Delivery approach: Agile

• System stack: React frontend, Node.js backend, PostgreSQL database

• Deployment model: localhost but we can demonstrate via vercel + github

• Team size: 6 members

• Contingency allowance: 12% of subtotal

3. Budget Summary

| Budget Category | Estimated Cost (AUD) | Notes |
| --- | --- | --- |
| Labour | 59,900 | Project manager, analysts, developers, testers |
| Hardware | 4,200. | Barcode scanners, label printer, admin devices |
| Software and Tools | 1,440. | Design, collaboration, testing, documentation |
| Infrastructure / Hosting | 1,960 | Cloud hosting, database, domain, SSL, backup |
| Training | 1,550 | User training sessions and manuals |
| Maintenance / Support | 3,300 | Initial post-deployment support |
| Contingency | Around 8,682 | Typically 12% of subtotal |
| Grand Total | 81,032 | Sum of all categories above |

4. Detailed Labour Cost Breakdown

| Role | Duration | Hours | Rate (AUD/hr) | Total (AUD) | Comments |
| --- | --- | --- | --- | --- | --- |
| Project Manager | 3 months | 180 | 55 | 99,00 | Project planning, monitoring, coordination |
| Business / System Analyst | 1 month | 120 | 45 | 5,400 | Requirements, process analysis, documentation |
| Frontend Developer | 2 months | 320 | 50 | 16,000 | UI development using React |
| Backend Developer | 2 months | 320 | 50 | 16,000 | API, database integration, business logic |
| QA / Test Engineer | 1.5 months | 160 | 40 | 6,400 | Test planning, execution, defect tracking |
| UI/UX Support | 0.5 month | 80 | 40 | 3,200 | Wireframes, design review, usability |
| DevOps / Deployment Support | 0.5 month | 60 | 50 | 3,000 | Hosting, CI/CD, release setup |
| Labour Subtotal |  |  |  | 59,900 |  |

5. Non-Labour Cost Breakdown

| Category | Item | Qty | Unit Cost (AUD) | Total (AUD) | Comments |
| --- | --- | --- | --- | --- | --- |
| Hardware | Barcode Scanners | 3 | 250 | 750 | Warehouse operations equipment |
|  | Desktop/Laptop for Admin Use | 2 | 1,200 | 2,400 | Warehouse operations equipment |
|  | Label Printer | 1 | 500 | 500 | Inventory labeling |
|  | Router/Networking Equipment | 1 | 350 | 350 | Lab setup |
|  | Backup External Storage | 1 | 200 | 200 | Lab setup |
| Software | Figma / Design Tool Subscription | 300 |  |  | UI/UX prototyping |
|  | GitHub / Project Collaboration Tools | 240 |  |  | Version control and team management |
|  | Testing Tools / Extensions | 250 |  |  | QA and debugging support. |
|  | Office / Documentation Tools | 300 |  |  | Reports, project documents, presentations |
|  | Security / Backup Utilities | 350 |  |  | Basic security and backup tooling |
| Infrastructure | Cloud Hosting Server | 3 months | 240 | 720 | Server and app hosting |
|  | Managed Database Hosting | 3 months | 160 | 480 | Database service |
|  | Domain Name Registration | 1 year | 40 | 40 | Domain Services |
|  | SSL Certificate | 1 year | 120 | 120 | Security Setup |
|  | Backup and Recovery Services | 3 months | 80 | 240 | Backup services |
|  | Internet | 3 months | 120 | 360 | Network Support |
| Training | Staff Training Materials | 300 |  |  |  |
|  | End-User Training Sessions | 600 |  |  |  |
|  | System User Manual Documentation | 250 |  |  |  |
|  | Administrator Handover and Technical Guidance | 400 |  |  |  |
| Maintenance | Bug Fixing and Minor Improvements | 1 month | 1,500 |  |  |
|  | Technical Support | 1 month | 1,000 |  |  |
|  | Database Monitoring and Performance Tuning | 1 month | 800 |  |  |
| Subtotal | AUD 12,450 |  |  |  |  |

6. Contingency Calculation

| Description | Formula / Basis | Amount (AUD) |
| --- | --- | --- |
| Subtotal before contingency | Labour + non-labour costs | 72,350 |
| Contingency percentage | Recommended | 12% |
| Contingency reserve | Subtotal × contingency percentage | 8,682 |

7. Final Budget Approval

| Prepared By | MEL15-Avengers | Signature | ____________________ |
| --- | --- | --- | --- |
| Reviewed By | Group members |  | Anil, Diwas, Ashima, Anil k.c, Phuong, Ritesh |
| Approved By |  | Date | ____________________ |