# Work Breakdown Structure (WBS)

# Moonlight Warehouse Inventory Management System

The Work Breakdown Structure (WBS) for the Moonlight Warehouse Inventory Management System provides a detailed breakdown of all work required to complete the project successfully. It organizes the project into major phases, tasks, and sub-tasks so that the team can manage scope, assign responsibilities, monitor progress, and prepare the project schedule and Gantt chart. The WBS is structured to align with the academic requirements of the project and the final SRS deliverables.

1. Project Initiation and Planning

1.1 Project definition

1.1.1 Define project title

1.1.2 Define project purpose

1.1.3 Define project objectives

1.1.4 Define project scope

1.1.5 Define project limitations

1.1.6 Define project assumptions

1.1.7 Define project constraints

1.2 Project organization

1.2.1 Identify team members

1.2.2 Assign project roles

1.2.3 Define roles and responsibilities

1.2.4 Establish communication method

1.2.5 Set meeting schedule

1.3 Project setup

1.3.1 Create GitHub repository

1.3.2 Create folder structure

1.3.3 Create Kanban board

1.3.4 Create issue labels

1.3.5 Create milestones

1.3.6 Allocate tasks to team members

1.4 Project planning deliverables

1.4.1 Prepare key deliverables list

1.4.2 Prepare project budget

1.4.3 Prepare WBS

1.4.4 Prepare Gantt Chart

2. Market Research and Business Analysis

2.1 Market research preparation

2.1.1 Identify market research objective

2.1.2 Select competitor systems to study

2.1.3 Define comparison criteria

2.2 Competitor research

2.2.1 Research Zoho Inventory

2.2.2 Research Odoo Inventory

2.2.3 Research Cin7

2.2.4 Research NetSuite Inventory / WMS

2.2.5 Collect features from official sources

2.3 Market comparison

2.3.1 Compare inventory tracking features

2.3.2 Compare warehouse visibility features

2.3.3 Compare batch and expiry tracking features

2.3.4 Compare reporting and dashboard features

2.3.5 Compare user role and access features

2.3.6 Compare supplier-related functions

2.4 Business analysis

2.4.1 Identify current warehouse problems

2.4.2 Define stock management issues

2.4.3 Define operational inefficiencies

2.4.4 Define business need for the system

2.4.5 Identify target users

2.4.6 Define business value of proposed system

2.5 Market research documentation

2.5.1 Write market overview

2.5.2 Write competitor analysis

2.5.3 Write common industry features

2.5.4 Write market gap/opportunity

2.5.5 Finalize market research document

3. Business Problem Specification

3.1 Problem identification

3.1.1 Define inventory visibility problems

3.1.2 Define manual process issues

3.1.3 Define stock accuracy problems

3.1.4 Define supplier management issues

3.1.5 Define batch/expiry handling issues

3.2 Problem analysis

3.2.1 Analyze operational impact

3.2.2 Analyze data management impact

3.2.3 Analyze business decision impact

3.2.4 Analyze security/control impact

3.3 Documentation

3.3.1 Write business problem statement

3.3.2 Write business problem specification

3.3.3 Review with team

3.3.4 Prepare for lecturer discussion

4. Requirements Gathering and Analysis

4.1 Functional Requirements

4.1.1 Identify authentication requirements

4.1.2 Identify role-based access requirements

4.1.3 Identify product management requirements

4.1.4 Identify category management requirements

4.1.5 Identify supplier management requirements

4.1.6 Identify inventory tracking requirements

4.1.7 Identify stock movement requirements

4.1.8 Identify alert requirements

4.1.9 Identify reporting/dashboard requirements

4.1.10 Write FRs section

4.2 Non-Functional Requirements

4.2.1 Identify performance requirements

4.2.2 Identify security requirements

4.2.3 Identify usability requirements

4.2.4 Identify reliability requirements

4.2.5 Identify maintainability requirements

4.2.6 Identify scalability requirements

4.2.7 Identify compatibility requirements

4.2.8 Write NFRs section

4.3 Requirements validation

4.3.1 Review FRs with team

4.3.2 Review NFRs with team

4.3.3 Check consistency with project scope

4.3.4 Prepare FR/NFR draft for lecturer approval

5. System Architecture

5.1 Architecture planning

5.1.1 Define software architecture

5.1.2 Define hardware architecture

5.1.3 Define technical architecture

5.1.4 Define data flow between components

5.2 Technology mapping

5.2.1 Confirm React frontend

5.2.2 Confirm Node.js / Express backend

5.2.3 Confirm PostgreSQL database

5.2.4 Define API communication structure

5.2.5 Define user-device interaction

5.3 Architecture documentation

5.3.1 Draw software and hardware architecture diagram

5.3.2 Write architecture explanation

5.3.3 Write technical architecture section

5.3.4 Review architecture consistency

6. System Design

6.1 User Interface Design

6.1.1 Design login page

6.1.2 Design dashboard page

6.1.3 Design product management page

6.1.4 Design category management page

6.1.5 Design supplier page

6.1.6 Design inventory page

6.1.7 Design alerts display

6.1.8 Design report/dashboard views

6.2 Interaction design

6.2.1 Define navigation structure

6.2.2 Define form layout and fields

6.2.3 Define validation messages

6.2.4 Define user actions and flows

6.2.5 Define error handling behavior

6.3 Design documentation

6.3.1 Write UI design section

6.3.2 Add screenshots/wireframes

6.3.3 Write additional design notes

6.3.4 Review design quality

7. Diagram Development

7.1 Use Case Diagram

7.1.1 Identify actors

7.1.2 Identify use cases

7.1.3 Draw use case diagram

7.1.4 Write use case explanation

7.2 Context Diagram

7.2.1 Identify external entities

7.2.2 Identify main system inputs/outputs

7.2.3 Draw context diagram

7.2.4 Write context diagram explanation

7.3 Data Flow Diagram

7.3.1 Identify major processes

7.3.2 Identify data stores

7.3.3 Draw DFD Level 1

7.3.4 Write DFD Level 1 explanation

7.3.5 Break down detailed processes

7.3.6 Draw DFD Level 2

7.3.7 Write DFD Level 2 explanation

7.4 Sequence Diagram

7.4.1 Select main scenarios

7.4.2 Define interaction steps

7.4.3 Draw sequence diagram

7.4.4 Write explanation

7.5 Class Diagram

7.5.1 Identify major classes

7.5.2 Define attributes

7.5.3 Define relationships

7.5.4 Draw class diagram

7.5.5 Write explanation

8. Database Design

8.1 Entity analysis

8.1.1 Identify roles entity

8.1.2 Identify users entity

8.1.3 Identify categories entity

8.1.4 Identify suppliers entity

8.1.5 Identify warehouse locations entity

8.1.6 Identify products entity

8.1.7 Identify product suppliers entity

8.1.8 Identify batches entity

8.1.9 Identify inventory entity

8.1.10 Identify stock movements entity

8.1.11 Identify alerts entity

8.2 Relationship design

8.2.1 Define primary keys

8.2.2 Define foreign keys

8.2.3 Define one-to-many relationships

8.2.4 Define constraints and validations

8.3 ERD

8.3.1 Draw ERD

8.3.2 Review relationship accuracy

8.3.3 Write ERD explanation

8.4 Data Dictionary

8.4.1 Document table names

8.4.2 Document field names

8.4.3 Document data types

8.4.4 Document constraints

8.4.5 Finalize Data Dictionary

8.5 Database schema preparation

8.5.1 Draft PostgreSQL schema

8.5.2 Check alignment with ERD

8.5.3 Review schema completeness

9. Security Planning

9.1 Authentication and authorization

9.1.1 Define login security

9.1.2 Define password protection method

9.1.3 Define role-based access control

9.1.4 Define session/token logic

9.2 Data security

9.2.1 Define password hashing

9.2.2 Define secure data storage practices

9.2.3 Define sensitive data handling

9.2.4 Define data access restrictions

9.3 Security documentation

9.3.1 Write data encryption and anonymization section

9.3.2 Write data protection and security practices section

9.3.3 Review security measures

10. Test Planning

10.1 Test strategy

10.1.1 Define testing objectives

10.1.2 Define scope of testing

10.1.3 Define testing approach

10.2 Test case planning

10.2.1 Prepare login test cases

10.2.2 Prepare product management test cases

10.2.3 Prepare inventory management test cases

10.2.4 Prepare supplier management test cases

10.2.5 Prepare alert-related test cases

10.2.6 Prepare role-based access test cases

10.3 Test documentation

10.3.1 Write test plan

10.3.2 Define expected results

10.3.3 Define acceptance criteria

10.3.4 Review testing section

11. Documentation and Report Compilation

11.1 Project Overview section

11.1.1 Write purpose

11.1.2 Write objectives

11.1.3 Write limitations and scope

11.1.4 Write assumptions

11.1.5 Write company profile

11.1.6 Write constraints

11.1.7 Write roles and responsibilities

11.1.8 Write key deliverables

11.1.9 Write project budget

11.1.10 Write WBS

11.1.11 Write Gantt Chart description

11.2 Research and requirements sections

11.2.1 Insert market research

11.2.2 Insert business problem specification

11.2.3 Insert FRs

11.2.4 Insert NFRs

11.3 Design and diagram sections

11.3.1 Insert architecture section

11.3.2 Insert design section

11.3.3 Insert diagrams

11.3.4 Insert ERD and Data Dictionary

11.3.5 Insert class diagram

11.4 Security and testing sections

11.4.1 Insert data security section

11.4.2 Insert test plans section

11.5 Final formatting

11.5.1 Prepare figure page

11.5.2 Prepare appendix

11.5.3 Add references

11.5.4 Check formatting consistency

11.5.5 Proofread final document

12. Final Review and Submission

12.1 Internal review

12.1.1 Review content completeness

12.1.2 Review diagram consistency

12.1.3 Review requirement alignment

12.1.4 Review grammar and formatting

12.2 Final corrections

12.2.1 Correct identified issues

12.2.2 Update missing sections

12.2.3 Finalize deliverables

12.3 Submission

12.3.1 Prepare final files

12.3.2 Verify repository content

12.3.3 Submit Assignment 1

12.3.4 Archive project documents

Short WBS Summary Table

| WBS ID | Main Activity |
| --- | --- |
| 1 | Project Initiation and Planning |
| 2 | Market Research and Business Analysis |
| 3 | Business Problem Specification |
| 4 | Requirements Gathering and Analysis |
| 5 | System Architecture |
| 6 | System Design |
| 7 | Diagram Development |
| 8 | Database Design |
| 9 | Security Planning |
| 10 | Test Planning |
| 11 | Documentation and Report Compilation |
| 12 | Final Review and Submission |